Project Overview

Topic:  Predicting Fraudulent Job Postings Using Machine Learning and Natural Language Processing

# Milestone Schedule

| Milestone | Description | Week |
| --- | --- | --- |
| Milestone 1 | Project Plan | Week 1 |
| Milestone 2 | Data Selection & Project Proposal | Week 2 |
| Peer Review 1 | Peer Review | Week 3 |
| Milestone 3 | Preliminary Analysis | Week 6 |
| Peer Review 2 | Peer Review | Week 7 |
| Milestone 4 | Finalizing Results | Week 9 |
| Peer Review 3 | Peer Review | Week 10 |
| Milestone 5 | Final Paper & Presentation | Week 11 |

# Weekly Work Plan

| Week | Planned Activities |
| --- | --- |
| Week 1 | Submit Milestone 1; finalize project topic; identify Kaggle dataset (EMSCAD) |
| Week 2 | Submit Milestone 2; write project proposal; document data sources; begin EDA; identify peer project for review |
| Week 3 | Complete Milestone 2 Peer Review; continue EDA; begin data cleaning and preprocessing pipeline |
| Week 4 | Deep data cleaning; handle class imbalance (SMOTE/undersampling); begin feature engineering (NLP preprocessing) |
| Week 5 | Build TF-IDF vectorizer and NLP features; engineer structured features; finalize training/test split |
| Week 6 | Submit Milestone 3; run baseline models (logistic regression, random forest); evaluate initial metrics (F1, AUC-ROC) |
| Week 7 | Complete Milestone 3 Peer Review; tune hyperparameters; experiment with gradient boosting / XGBoost |
| Week 8 | Run final model comparisons; select best model; document performance results and visualizations |
| Week 9 | Submit Milestone 4; finalize results; draft ethical implications section; review conclusions |
| Week 10 | Complete Milestone 4 Peer Review; begin writing final paper; outline presentation structure |
| Week 11 | Submit Milestone 5: final paper and audio/video presentation |

# Tools and Platforms

| Category | Tool / Platform |
| --- | --- |
| Language | Python 3.11 |
| Environment | JupyterLab |
| Data Handling | pandas, numpy |
| NLP | scikit-learn (TF-IDF), NLTK |
| Modeling | scikit-learn, XGBoost |
| Evaluation | scikit-learn metrics |
| Visualization | matplotlib, seaborn |
| Imbalance Handling | imbalanced-learn (SMOTE) |
| Document Output | PDF / Word |

# Communication Plan

As an independent student, formal team communication is not applicable. However, the following plan governs how I will manage communication with the instructor, engage with peer review obligations, and keep the project on track throughout the term.

## Instructor Communication

- Primary channel: Blackboard course messaging and announcements

- Response expectation: I will check course announcements and messages at least three times per week (Monday, Wednesday, Friday)

- Office hours: I will attend virtual office hours or submit questions in advance if I encounter blockers at any milestone stage

- Escalation: If a milestone deliverable is at risk, I will notify the instructor at least 48 hours before the due date

## Peer Review Obligations

- Week 3: Milestone 2 Peer Review — identify peer project by end of Week 2; submit review on time

- Week 7: Milestone 3 Peer Review — provide constructive feedback using the provided template

- Week 10: Milestone 4 Peer Review — final peer review before project wrap-up

## Self-Accountability Strategy

To stay on schedule as a solo student managing multiple courses simultaneously, I will use the following practices:

- Weekly check-ins with my own project plan every Sunday evening to assess progress vs. the weekly work plan table

- Early starts on milestone weeks: begin each milestone deliverable at least five days before the due date

- Notebook documentation as I go: write markdown narrative cells alongside code

# Anticipated Challenges and Mitigation

| Anticipated Challenge | Mitigation Strategy |
| --- | --- |
| Class imbalance (~5% fraud rate) | Apply SMOTE oversampling or class weighting; evaluate using F1 and AUC-ROC rather than accuracy |
| High-dimensional NLP feature space | Use TF-IDF with max_features cap; experiment with dimensionality reduction if needed |
| Balancing DSC630 with other active courses | Front-load research and EDA in early weeks; use the weekly work plan to pace deliverables |
| Model interpretability for ethical framing | Include SHAP values or feature importance plots to explain model decisions transparently |

# References

Kaggle. (n.d.). Real or fake? Fake job posting prediction [Data set]. https://www.kaggle.com/datasets/shivamb/real-or-fake-fake-jobposting-prediction

Vidros, S., Kolias, C., Kambourakis, G., & Akoglu, L. (2017). Automatic detection of online recruitment frauds: Characteristics, methods, and a public dataset. Future Internet, 9(1). https://doi.org/10.3390/fi9010006

Pedregosa, F., Varoquaux, G., Gramfort, A., Michel, V., Thirion, B., Grisel, O., ... & Duchesnay, E. (2011). Scikit-learn: Machine learning in Python. Journal of Machine Learning Research, 12, 2825–2830.